I suggest that you spend the first three days thinking about the project and choosing a game.  That will leave four weeks.  The project is due on Thursday, November 8, at noon.  Barring extreme circumstances, there will be no extensions.  The late penalty will be two points per day (and that can add up fast).

Week #1:

- Implement your data structures and your legal moves function.  (This is much harder for Checkers than for Othello.)

- Provide yourself a way to specify any board position and whose turn it is, and test the legal move function thoroughly.

- Create and test a function to display the board.

Week #2:

- Implement a function to apply a move to a position.

- Create an ASCII interface and have your program play a game:

  - Allow the user to select who makes the first move.

  - On each of the computer's move, choose between all moves randomly (or choose the move that maximizes a very simple heuristic).

  - On each of the players' move, give the option of listing all the legal moves (or list them automatically) and verify that the player selects a legal move.

  - Display the board after every move and check to see if the game is over.

  - Provide an option for the computer to play against itself.

Week #3:

- Implement the alpha beta search and iterative deepening:

  - If you implement a single recursive function, make sure you are handling the alpha and beta parameters correctly (especially if the perspective changes).

  - Make sure your program is handling the time limit correctly.

  - Provide yourself the option of producing an ASCII representation of the searched portion of the game space; this can be very useful for debugging

- Implement a semi-simple heuristic and test your program thoroughly from various starting positions.

Week #4:

- Experiment with your heuristic function and discover one that makes your program play great!  (This is harder for Othello than for Checkers.)

- Remember that the heuristic function needs to be fast.

- If you organized your program well, you should be able to make it play itself using various heuristics against each other to see which ones do best.

- Reread the project requirements and make sure you are not forgetting anything.

Feel free to read up on the game of your choice.  For Checkers, I find that Jim Loy's Checkers Pages is a helpful website.  It is also possible to play Chinook on-line!  For Othello, download Paraben's Reversum (free for a 15 day evaluation period); the game's help file gives hints about its heuristic.  Both games can be played on-line against other humans at Yahoo games (the games are referred to there as Draughts and Reversi).